1.  Introduction	1

Chapter 1. The Strategy	1

Chapter 2. Stages in the Road Map	6

Chapter 3. Templates for each Stage	10

# 1.  Introduction

This document describes a Strategy for Enterprise Data Management.

It is based on a Road Map which includes six Stages, ranging from Data Governance to an Information Catalogue.

Chapter 1 provides a brief summary of the Strategy.

Chapter 2 describes the What, Why and How of each Stage in the Strategy.

Finally, Chapter 3 contains Templates for each Stage in the application of the Strategy.

# Chapter 1. The Strategy

## 1.1  Introduction

- This document proposes a Strategy for Data Management.

- The objective is to provide good quality data that allows only one view of the truth.

- It incorporates Master Data Management,(MDM), in order to achieve this.

- The Strategy is built on a Road Map that contains six Stages, shown in Section 3.

- These Stages cover the complete range of data-related activities in Enterprise Data Management.

- They can exist together or independently

It also incorporates a Data Architecture with a Consolidated Data Layer, which is shown in Section 1.2.

- Implementation of the Road Map can start at any Stage and can incorporate some or all Stages simultaneously.

The Tactical plan will build short-term solutions, using Web Services, that will  be incremental steps in the long-term Strategy.

## 1.2 Road Map and Business Questions

This Road Map contains six Stages and the Questions show how they relate to the business environment.

How can the CEO be sure that data

in the Reports is consistent, correct

and accurately reflects the business ?

Business Questions

Stages

Do the Key Performance Indicators (KPIs) report the things that should be monitored ?

What data summaries are required for strategic Reports,

Trend analyses and so on ?

Is there a ‘Single View of the Customer’ and other important Things, like Products,

Suppliers and Employees ?

How many different sources of data have to be considered ?

Comment

Roles, Responsibilities

and Compliance with

‘Doing Things Right’

Use Report Templates

and Ad-Hoc Enquiries

What Information is available about Systems, Data Owners and so on ?

A Generic Design to

provide totals for Reports

To provide a ‘Single

View of the Truth’, with

Data Quality  and MDM

To record details of all

major Systems

Maintain a Repository

of all Databases, People

and Applications

## 1.3 Data Architecture

This populates a Business Data Model and then a Generic Data Mart.

## 1.4 Data Architecture with Web Services

This shows how Web Services are used in the Consolidated Data Platform. CRUD stands for ‘Create, Read, Update or Delete’. They are  the basic operations that apply to a any Object.

## 1.5 A Possible Timetable

- The possible timetable looks like this :-

a) The short-term objective, for three to six months

  - This would aim to have something in place for each Stage.

b) The medium-term objective, for six to twelve months

  - This would publish a Case Study with something at each Stage, but not necessarily integrated with the results of each Stage being processed by the next Stage.

c) The long-term objective, for twelve months onwards

  - This would aim for a thin slice from top to bottom, with integration of all Stages.

  - This would mean that policies and procedures within the organisation would follow the guidelines of the Road Map.

# Chapter 2. Stages in the Road Map

- This description takes the form of a ‘What, Why and How ?’ of each Stage, as follows :-

- What – contains a definition of each Stage

- Why – is the Stage important

- How – do we get started

## Stage 1 – Data Governance

- What – is Data Governance ?

  - This Stage is concerned with ensuring compliance with policies and procedures

- Why – is this Stage important ?

  - The CEO needs to put hand-on-heart and say ‘This Data is Good’

  - It is also very important that Users have confidence in the data in their Reports.

- How – do we get started ?

  - Establish Policies, Procedures, Roles and Responsibilities

  - Look for candidates

  - Aim for results in 6 months and interim results in 3 months.

## Stage 2 – BI + Performance Reports

- What – are Business Intelligence and Performance Reports ?

  - This Stage produces and delivers Performance Reports to management

  - It must be responsive to requests for change.

  - Users requirements are always evolving

  - Therefore the approach and supporting software must be flexible

  - Report Templates supported by the appropriate Generic software are required.

- Why – is this Stage important ?

  - The value and benefits of Reports are always a major part of what justifies the cost of designing and installing a Database.

- How – do we get started ?

- Tutorial

  - Step 1. Assess the level of Maturity of the Users concerning KPIs, Traffic Lights and Dashboards.

  - Step 2. Check availability of Master Data Models and Data Marts

  - Step 3. Check availability of Report Specifications and SQL Views for Reports

  - Step 4. Tailor the Approach accordingly

  - Step 5. Aim for results in 6 months and interim results in 3 months

## Stage 3 – Data Marts

- What – is a Data Mart ?

  - A Repository of total and detailed data to meet User Reports requirements.

  - It always a standard structure which means can have generic software and a common approach based on Report Templates

  - A Data Mart design is simple and can be described to get User buy-in

- Why – is this Stage important ?

  - It provides a single point of reference for all the data available within the organisation for producing Reports

- How – do we get Started ?

  - Get a broad understanding of User’s Data Requirements

  - Establish a common view of the Data Platform

  - Determine the available Data

  - Reconcile standards, reference data

  - Choose the product or use bespoke SQL

  - Use Templates and agree design with Users

  - Populate Templates with sample data

  - Get sign-off on demo specs in 1 month, aim for results for champion in 3 months and final results in 6 months.

  - Adjust timescales in light of experience

## Stage 4 – Data Integration

- What – is Data Integration ?

  - Data Integration provides a one view of the truth for things of importance to the organisation, such as Customers, Products and Movements.

  - It provides a natural point at which data quality can be addressed.

  - When Data is of uniform good quality it can be integrated and made available as a consistent View.

  - This leads naturally to Master Data Management,(MDM).

  - Details of the Integration, such as mapping specifications, are held in a Glossary, which is described in Stage 6.

- Why – is this Stage important ?

  - It provides one view of the truth

  - It offers a point at which Data Integrity can be measured and User involvement obtained to improve Quality until it meets User standards.

- How – do we get started ?

  - Data Profiling is a good starting-point for determining the quality of the data and drafting some simple validation and transformation that can be used to get started. For example, replace LTD by LIMITED (or vice versa), and ‘&’ by AND.

  - The Design Approach requires Data Models for the areas of the within Scope.

  - It will also require Generic Data Models to support one view of the truth for major entities, such as Customers or Customers.

  - This one view  will be implemented as Master Data Management (MDM).

  - Get a broad understanding of the data available

  - Establish a common view of the Data Platform

  - Get a broad understanding of Data Sources

  - Determine the available Data

  - Choose the MDM product

  - Determine strategy for Clouds – e.g. Reference Data available globally

  - In 1 month, produce Generic Data Models

  - In 3 months, confirm GDM with sample data and Facilitated Workshops and choose MDM product.

  - In 6 months, implement MDM and publish GDM and CMI on the Intranet.

  - Adjust timescales in light of experience

Data Integration covers a number of Steps, each of which can have its own Templates.

Examples are included here for Data Profiling and Mapping Specifications.

### 4.1 Tutorial of Best Practice

These Steps are defined here in a Tutorial of Best Practice :-

Step 1. Define the Target which is a ‘Single View Data Model’.

Step 2. Define the Data Sources

Step 3. Define the Mapping Specifications from the Sources to the Target.

Step 4. Define the Data Platform

Step 5. Identify Standards to be followed.

This Tutorial is described in detail in a separate document, which is available from Database Answers – email us at barryw@databaseanswers.org.

## Stage 5 – Data Sources

- What – are Data Sources ?

  - A Repository for all major Applications, Databases, Spreadsheets and so on.

  - data and information related to each Stage in the Best Practice Road Map

  - This includes details of People, Roles and Responsibilities,  Applications, Databases

- Why – is this Stage important

  - Provides the starting-point

- How – do we get started ?

  - Step 1. Agree initial content and revise at regular intervals.

  - Step 2. Identify individuals responsible for data gathering and dissemination.

  - Step 3. Take a bottom-up Approach with working documents, such as Invoices.

## Stage 6 – Information Catalogue

- What – is an Information Catalogue ?

  - It is a common Repository for all data and information related to Data Management within the Enterprise.

  - The design will usually reflect the Project and Enterprise and will change over time, typically from Spreadsheets to Access Database and then Oracle.

  - Therefore a flexible design is required, perhaps based on extendable Tables.

  - Contents will include details of People, Roles and Responsibilities,  Applications, Databases

  - It will be published over the Intranet with access privileges for CRUD to designated individuals

  - It is updated by nominated individuals and made available to other individuals on a Publish and Subscribe basis.

- Why – is this Stage important ?

  - It provides a single point of access to details of all progress, objectives, milestones and so on.

  - It contains the details necessary to support Data Lineage by tracking each data item from origin to destination.

- How - do we get started ?

  - Step 1. Agree the format for the initial Information Catalogue -

    - e.g. start with Spreadsheet, migrate to Access then online Database and finally ‘In the Clouds’.

  - Step 2. Agree initial content and update procedures.

  - Step 3. Agree Publish and Subscribe procedures.

  - Step 4. Identify the individuals responsible for data gathering and dissemination.

# Chapter 3. Templates for each Stage

- Blank and partially completed Templates are provided for each Stage.

## Stage 1 – Data Governance

- What – is Data Governance ?

  - This Stage is concerned with ensuring compliance with policies and procedures

- How – do we get started ?

- Tutorial

  - Step 1. Establish Policies and Procedures

  - Step 2. Define Roles and Responsibilities

  - Step 3. Identify the individuals to fill the Roles

  - Step 4. Record all the results in the Information Catalogue.

### 1.1 Blank Template for Data Governance

| TOPIC | AREA | NAME | DESCRIPTION | APPROVED |
| --- | --- | --- | --- | --- |

### 1.2 Completed Template for Data Governance

| TOPIC | AREA | NAME | DESCRIPTION | APPROVED |
| --- | --- | --- | --- | --- |
| People | Data Models | John Doe | Data Analyst |  |
| Policies | Data Integrity | A Single View | We will aim to provide a Single View of every major item of data, such as Customers. |  |
| Procedures | Data Models |  | Models are created in Power Designer and stored in Dimensions after approval. |  |
| Roles | Data Models | John Doe | Responsible for coordinating changes |  |

## Stage 2 – BI + Performance Reports

- What – are Business Intelligence and Performance Reports ?

  - This Stage produces and delivers Performance Reports for management

  - Report Templates supported by the appropriate Generic software are required.

- How – do we get started ?

- Tutorial

  - Step 1. Determine if Users are ready for KPIs,Traffic Lights and Dashboards.

  - Step 2. Check availability of Master Data Models

  - Step 3. Check availability of Data Marts

  - Step 4. Check availability of Report Specifications and SQL Views for Reports

  - Step 5. Perform ‘Gap Analysis’ to identify any missing data that must be sourced.

  - Step 6. Analyse common aspects of requirements for Performance Reports

There are three Templates in this Section :-

- User Report Maturity Level

- Availability of Master Data Models and Data Marts

- Templates for Performance Reports

### 2.1 Assessment of User Report Maturity Level

### 2.1.1 Blank Template

| Template Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Date |  |  |  |  |  |
| User Category | Weekly Totals | Traffic Lights | Dashboards | KPIs | Other |

### 2.1.2 Completed Template

| Template Name | Report Maturity Level |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Date | April 1st. 2010 |  |  |  |  |
| User Category | Weekly Totals | Traffic Lights | Dashboards | KPIs | Other |
| Finance | Common | In use | In use | In use | Mashups |
| HR | Common | Aware | Unaware | Aware |  |
| Operations | Common | Unaware | Unaware | Unaware |  |

### 2.2 Availability of Master Data Models and Data Marts

### 2.2.1 Blank Template

| Template Name |  |  |  |
| --- | --- | --- | --- |
| Date |  |  |  |
| Category | Master Data Models | Data Marts |  |
| Finance |  |  |  |
| HR |  |  |  |
| Operations |  |  |  |
| Movements |  |  |  |
| NCTS |  |  |  |
| Products |  |  |  |
| Customer |  |  |  |
| Warehouses |  |  |  |

### 2.2.2 Completed Template

| Template Name | Data Model Availability |  |  |
| --- | --- | --- | --- |
| Date | March 18th. 2010 |  |  |
| Category | Master Data Models | Data Marts |  |
| Finance | N/A | N/A |  |
| HR | N/A | N/A |  |
| Operations | N/A | N/A |  |
| Movements | N/A | N/A |  |
| NCTS | Available | N/A |  |
| Products | SEED | N/A |  |
| Customer | DTR but needs work | N/A |  |
| Warehouses | DTR but needs work | N/A |  |

### 2.3 Performance Reports

### 2.3.1 Blank Template

| Report Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Date Produced |  |  |  |  |  |
| Product Name | Week 1 Date | Week 2 Date | Week 3 Date | Week 4 Date | Total |
|  | <Value in £’s> | <Value in £’s> | <Value in £’s> | <Value in £’s> | <Value in £’s> |
| Weekly Totals | <Value in £’s> | <Value in £’s> | <Value in £’s> | <Value in £’s> | <Value in £’s> |
| Grand Total |  |  |  |  | <Value in £’s> |

### 2.3.2 Completed Template

These figures are fictitious.

| Report Name | Value of Weekly product Movements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Date Produced | March 18th. 2010 |  |  |  |  |
| Product Name | Dec 6th 2009 | Dec 13th 2009 | Dec 20th 2009 | Dec 27th 2009 | Total |
| Beer | £40,000 | £60,000 | £70,000 | £80,000 | £160,000 |
| Cigarettes | £50,000 | £60,000 | £70,000 | £80,000 | £160,000 |
| Cigars & cigarillos | £25,000 | £30,000 | £31,000 | £32,000 | £118,000 |
| Leaded Petrol | £90,000 | £91,000 | £92,000 | £93,000 | £366,000 |
| Unleaded Petrol | £100,000 | £120,000 | £133,000 | £140,000 | £490,000 |
| Weekly Totals | £205,000 | £361,000 | £396,000 | £425,000 |  |
| Grand Total |  |  |  |  | £1,300,000 |

## Stage 3 – Data Marts

- What – is a Data Mart ?

  - A Repository of total and detailed data with a standard structure

  - This structure is usually a Facts Table where all the data for analysis is held, together with a number of associated Dimension Tables.

  - Generic software is used, support by common Report Templates

- How – do we get Started ?

  - Step 1. Understand the User’s Data Requirements

  - Step 2. Determine the available Data

  - Step 3. Reconcile standards, reference data

  - Step 4. Establish a common view of the Data Platform

  - Step 5. Choose the product or use bespoke SQL

  - Step 6. Design the Templates and agree design with Users

  - Step 7. Populate the Templates with sample data

### 3.1 Blank Template

DATA_MART_FACTS

Fact ID (PK)

Dimension 1 ID

Dimension 2 ID

Dimension 3 ID

Dimension 4 ID

Dimension 5 ID

Dimension 6 ID

Averages

Counts

Totals

KPIs

Other Derived Figures

DIMENSION 1

Dimension 1 ID (PK)

Dimension Details 1

DIMENSIONS 2

Dimension 2 ID (PK)

Dimension Details 2

DIMENSIONS 3

Dimension 3 ID (PK)

Dimension Details 3

DIMENSIONS 4

Dimension 4 ID (PK)

Dimension Details 4

DIMENSIONS 5

Dimension 5 ID (PK)

Dimension Details 5

DIMENSIONS 6

Dimension 6 ID (PK)

Dimension Details 6

### 3.2 Completed Template

DATA_MART_FACTS

Fact ID (PK)

Date

Movement ID

Product ID

Product Type Code

Customer ID

Customer Type Code

Total Movements

Total Movements by Value

Total Movements by Month

KPIs

Other Derived Figures

CUSTOMERS

Customer ID

Customer Details

CALENDAR

Day Number (PK)

Day Date

MOVEMENTS

Movement ID

Movement Details

PRODUCTS

Product ID

Product Details

PRODUCT TYPES

Product Type Code

Product Type Details

CUSTOMER TYPES

Customer Type Code

Customer Type Details

## Stage 4 – Data Integration

- What – is Data Integration ?

  - Data Integration provides a one view of the truth for things of importance to the organisation, such as Customers, Products and Movements.

  - It includes Data Quality, Master Data Management and mapping specifications.

- How – do we get started ?

  - Step 1. Start with Data Profiling because it is a good starting-point for determining the quality of the data and drafting some simple validation and transformation that can be used to get started.

For example, replace LTD by LIMITED (or vice versa), and ‘&’ by AND.

  - Step 2. Determine the available Data Models for major areas of the enterprise.

  - Step 3. Determine whether Generic Data Models are available to support one view of the truth for major entities, such as Customers or Offices.

  - This one view approach will be implemented as Master Data Management.

  - Step 4. Establish a common view of the Data Platform – Reference Data, Customers, products, Movements and so on.

  - Step 5. Determine the available Data

  - Step 6. Choose an MDM product or decide on in-house SQL development.

Templates are defined for important activities within Data Integration, including :-

  - Data Profiling

  - Data Validation

  - Mapping Specifications

### 4.1  Templates for Data Profiling

4.1a  Blank Template for Data Profiling

| DATA ITEM | DESCRIPTION | MIN VALUE | MAX VALUE | MOST COMMON VALUE | COMMENTS |
| --- | --- | --- | --- | --- | --- |

4.1b Completed Template for Data Profiling

| DATA ITEM | DESCRIPTION | MIN VALUE | MAX VALUE | MOST COMMON VALUE | COMMENTS |
| --- | --- | --- | --- | --- | --- |
| Withdrawn Date | Date Customer’s Approval withdrawn | Dec-31-1998 | Jan-1-2010 | Jun-15-2008 |  |

### 4.2  Templates for Data Validation

4.2a  Blank Template for Data Validation

| DATA ITEM | DESCRIPTION | Nullable | RULES | DATE | % QUALITY |
| --- | --- | --- | --- | --- | --- |

4.2b Completed Template for Data Validation

| DATA ITEM | DESCRIPTION | Nullable | RULES | DATE | % QUALITY |
| --- | --- | --- | --- | --- | --- |
| Withdrawn Date | Date Customer’s Approval is withdrawn | Yes | >Start Date |  |  |

### 4.3  Templates for Mapping Specifications

4.3a  Blank Template for Mapping Specifications

| ETL Transformations |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title |  |  |  |  |  |  |  |
| Known As: |  |  |  |  |  |  |  |
| Development End date: |  |  |  |  |  |  |  |
| Additional Comments: |  |  |  |  |  |  |  |
| Trigger |  |  |  |  |  |  |  |
| Source (eg Table) | Data Item | Data Type | Target (eg XML File) | Data Item | Data Type | Job Schedule | Rule Specification |

4.3b Completed Template for Mapping Specifications

An example is provided in Section 6.7

## Stage 5 – Data Sources

- What – are Data Sources ?

  - A Repository for all major Applications, Databases, Spreadsheets and so on.

  - data and information related to each Stage in the Best Practice Road Map

  - This includes details of People, Roles and Responsibilities,  Applications, Databases

- How – do we get started ?

  - Step 1. Define the initial content and revise at regular intervals.

  - Step 2. Follow-up a bottom-up Approach and focus on working documents, such as Invoices or Movement Authorisations.

  - Step 3. Follow-up a top-down Approach and focus on Reports.

### 5.1 Blank Template for Data Sources

| SOURCES | CONTACT | TYPE | DATA ITEMS | COMMENTS |
| --- | --- | --- | --- | --- |

### 5.2 Completed Template for Data Sources

| SOURCES | CONTACT | TYPE | DATA ITEMS | COMMENTS |
| --- | --- | --- | --- | --- |
| DTR | John Doe | DB2 | Customers | ‘Golden Source’ says John |
| NCTS | John Doe | Oracle DB | Offices | Official Source |

## Stage 6 – Information Catalogue

- What – is an Information Catalogue ?

  - It is a common Repository for all data and information related to Data Management within the Enterprise.

  - The design will usually reflect the Project and Enterprise and will change over time, typically from Spreadsheets to Access Database and then Oracle.

  - Therefore a flexible design is required, perhaps based on extendable Tables.

  - Contents will include details of People, Roles and Responsibilities,  Applications, Databases

  - It will be published over the Intranet with access privileges for CRUD to designated individuals

  - It is updated by nominated individuals and made available to other individuals on a Publish and Subscribe basis.

- How - do we get started ?

  - Step 1. Agree the format, perhaps start with Spreadsheet, migrate to Access then online Database and finally ‘In the Clouds’.

  - Step 2. Agree the initial content, distribution and responsible individuals.

### 6.1 Blank Template for Data Governance

| TOPIC | AREA | NAME | DESCRIPTION |
| --- | --- | --- | --- |

### 6.2 Blank Template for Performance Reports

| Report Name : <Name up to 80 characters goes here> |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Date Produced : |  |  |  |  |  |
| Product Name | Dec 6th 2009 | Dec 13th 2009 | Dec 20th 2009 | Dec 27th 2009 | Total |
|  | <Value in £’s> |  |  |  |  |
| Weekly Totals |  |  |  |  | <Value in £’s> |
| Grand Total |  |  |  |  | <Value in £’s> |

### 6.3 Blank / Generic Template for Data Marts

DATA_MART_FACTS

Fact ID (PK)

Dimension 1 ID

Dimension 2 ID

Dimension 3 ID

Dimension 4 ID

Dimension 5 ID

Dimension 6 ID

Averages

Counts

Totals

KPIs

Other Derived Figures

DIMENSION 1

Dimension 1 ID (PK)

Dimension Details 1

DIMENSIONS 2

Dimension 2 ID (PK)

Dimension Details 2

DIMENSIONS 3

Dimension 3 ID (PK)

Dimension Details 3

DIMENSIONS 4

Dimension 4 ID (PK)

Dimension Details 4

DIMENSIONS 5

Dimension 5 ID (PK)

Dimension Details 5

DIMENSIONS 6

Dimension 6 ID (PK)

Dimension Details 6

### 6.4 Stage 4 - Blank Template for Mapping Specifications

| Mapping Specifications |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title |  |  |  |  |  |  |  |
| Project : |  |  |  |  |  |  |  |
| Date: |  |  |  |  |  |  |  |
| Additional Comments: |  |  |  |  |  |  |  |
| Trigger |  |  |  |  |  |  |  |
| Source (eg Table) | Data Item | Data Type | Target (eg XML File) | Data Item | Data Type | Job Schedule | Rule Specification |

### 6.5 Stage 5 - Blank Template for Data Sources

| SOURCES | CONTACT | TYPE | DATA ITEMS | COMMENTS |
| --- | --- | --- | --- | --- |

### 6.7. Stage 4 – A completed Template for Mapping Specifications

These Specifications were taken from a document produced by Barry Williams.

| Mapping Specifications |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Creation of a Data Extract in an XML File |  |  |  |  |  |  |  |
| Date: January 15th. 2010 |  |  |  |  |  |  |  |
| Additional Comments: These Specifications apply to special circumstances |  |  |  |  |  |  |  |
| Trigger | When CUSTOMER.DAT_START = SYSDATE |  |  |  |  |  |  |
| Source | (DB type and name) | Data Type | Target | Field Name | Data Type | Job Schedule | Rule Specification |
| Class (Table) | Attribute (Column) |  | XML File | Attribute (Column) |  |  |  |
| CUSTOMER | ID | NVARCHAR2(8) | OFFICE | Office Reference Number | CHAR(8) | Daily |  |
| CUSTOMER | DAT_START_NCTS | DATE |  |  |  |  |  |
| CUSTOMER | PHON_NUMB | NVARCHAR2(35) |  |  |  |  |  |
| CUSTOMER | FAX_NUMB | NVARCHAR2(35) |  |  |  |  |  |
| CUSTOMER | TELEX_NUMB | NVARCHAR2(35) |  |  |  |  |  |
| CUSTOMER | E_MAIL_ADDR | NVARCHAR2(70) |  |  |  |  |  |
| CUSTOMER | COUNTRY_ID | NVARCHAR2(2) | OFFICE | Country Code | CHAR(2) | Daily | Straight copy no changes |
| CUSTOMER | TRAD_DED | NVARCHAR2(1) |  |  |  |  |  |
| CUSTOMER | POST_COD | NVARCHAR2(9) |  |  |  |  |  |
| CUSTOMER | REG_COD | NVARCHAR2(3) |  |  |  |  |  |
| CUSTOMER | GEO_INF_COD | NVARCHAR2(8) |  |  |  |  |  |
| CUSTOMER | SID | NUMBER(10) |  |  |  |  |  |
| CUSTOMER | CUST_OFF_ID | NVARCHAR2(8) |  |  |  |  |  |
| CUSTOMER | MOD_TYP | NUMBER(1) |  |  |  |  |  |
| CUSTOMER | OPER | NVARCHAR2(1) |  |  |  |  |  |
| CUSTOMER_NAME | LANG_ID | NVARCHAR2(2) |  |  |  |  |  |
| CUSTOMER_NAME | CUST_OFF_ID | NVARCHAR2(8) |  |  |  |  |  |
| CUSTOMER_NAME | NAM | NVARCHAR2(105) | OFFICE | OfficeName | CHAR(100) | Daily | Straight copy no changes |
| CUSTOMER_NAME | PREF | NVARCHAR2(1) |  |  |  |  |  |
| CUSTOMER_NAME | CITY | NVARCHAR2(105) |  |  |  |  |  |
| CUSTOMER_NAME | STR_AND_NUMB | NVARCHAR2(105) |  |  |  |  |  |
| CUSTOMER_NAME | PREF_SUFF_NAM | NVARCHAR2(105) |  |  |  |  |  |
| CUSTOMER_NAME | ADD_SPAC | NVARCHAR2(1) |  |  |  |  |  |
| CUSTOMER_NAME | CUST_OFF_ACT_SID | NUMBER(10) |  |  |  |  |  |
| CUSTOMER_NAME | PREV_SUFF_LEV | NVARCHAR2(1) |  |  |  |  |  |
| CUSTOMER_NAME | STATUS | NVARCHAR2(1) |  |  |  |  |  |
| CUSTOMER_ROLE | CUST_OFF_ACT_SID | NUMBER(10) |  |  |  |  |  |
| CUSTOMER_ROLE | TRAFF_TYP_ID | NVARCHAR2(3) |  |  |  |  |  |
| CUSTOMER_ROLE | STATUS | NVARCHAR2(1) |  |  |  |  |  |